## Document Information

| Standard Designation: | RP 1102 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title: | Steel Pipelines Crossing Railroads and Highways |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Edition: | 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Budget Year: | 2027 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Committee/Subcommittee/Group: (check all that apply if a joint project) | SMS VG |  |  |  |  | Public Awareness & Engagement VG |  |  |  |  |  | Cybernetics VG |  |  |  |  |  |  |  | Operator Qualifications VG |  |  |  |
|  | Pipeline Integrity VG |  |  |  |  | Emergency Response VG |  |  |  |  |  | Construction & Operations VG |  |  |  |  |  | X |  | Underground Storage VG |  |  |  |
|  | Gathering Lines VG |  |  |  |  | Environment, Health & Safety VG |  |  |  |  |  | COPS |  |  |  |  |  |  |  | Cybersecurity VG |  |  |  |
| Priority Matrix Ranking: (to be completed by API Staff) |  |  |  | Priority 1 (Rank 10-15) |  |  |  |  | X | Priority 2 (Rank 7-9) |  |  |  |  |  |  |  |  | Priority 3 (Rank ≤6) |  |  |  |  |  |
| API Climate Action Framework (To be completed by API Staff Should be filled out before policy committee approval) |  |  |  | #1 Accelerate Technology & Innovation |  |  |  | #2 Mitigate Emissions from Operations |  |  |  |  |  |  |  | #4 Advance Cleaner Fuels |  |  |  |  |  | #5 Support GHG/Climate Reporting |  |  |
| UN Sustainable Development Goal (to be completed by API Staff) |  | X |  | #7 Access to Energy |  |  |  | #8 Economic Growth |  |  |  |  |  | X |  | #9 Resilient Infrastructure |  |  |  |  |  | Other |  |  |
| API Energy Excellence Program (to be completed by API Staff) |  |  |  | Yes |  |  |  | No |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Proposed Action: |  |  |  | New Standard |  |  |  |  |  |  |  |  |  |  | Revise Current Standard |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Withdraw Current Standard |  |  |  |  |  |  |  |  |  |  | Research Only |  |  |  |  |  |  |  |  |  |
| Proposed Funding Type: |  | X |  | Budget Request |  |  |  |  |  |  |  |  |  |  | Special Solicitation |  |  |  |  |  |  |  |  |  |
| Total Funding Request (Parts A & B): |  | $ | $50k |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name of Submitter(s): |  | Nicholas Montebello |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date: |  | 4/7/2026 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Part A – Resource Plan

### Background and Information:

  - Explain the business need for the proposed action.  Indicate potential cost savings to industry where possible.

This document previously had an SR3 filed to open it up for revision, as stated therein “with a limited scale” without any funding requested. During the revision process, the volunteer committee members realized that it was a larger undertaking, and redrawing and extrapolating information contained within prominent figures that are heavily utilized in industry would be required.

  - What is the scope of the standard?

This recommended practice gives primary emphasis to provisions for public safety. It covers the design, installation, inspection, and testing required to ensure safe crossings of steel pipelines under railroads and highways. The provisions apply to the design and construction of welded steel pipelines under railroads and highways. The provisions of this practice are formulated to protect the facility crossed by the pipeline, as well as to provide adequate design for safe installation and operation of the pipeline. It has applications in pipeline construction as well as evaluating existing pipeline operational design parameters for adjustment in the event of an above ground construction encroachment project.

  - Is this standard on the work program of another standards development organization (SDO)?

| Yes |  |  | No | X |
| --- | --- | --- | --- | --- |

If yes, specify SDO and standard designation/project title/contact

If yes, is the work being coordinated with the appropriate group? Are there special circumstances that would justify independent API initiation of the proposed action?

  - Are a volunteer chair and group of experts available to perform the proposed action?
Please include names and company affiliation and indicate chair, if available.

Co-chair: Bryan Vaughan, OneOK Co-chair: Matthew Fix, Marathon Pipeline

  - Is there a need to commit resources to supplement the development of the draft?  Would a paid content specialist accelerate progress on the development/revision? Is there a readily available content specialist?

Yes, this funding request is for a subject matter expert with knowledge of the document’s application to mark up and/or edit the figures contained in the prior edition.

  - Are there special format requirements for final document, i.e. knowledge of ISO template required), significant graphics, photos or equations) required that would need extraordinary resources?

| Yes | X |  | No |  |
| --- | --- | --- | --- | --- |

If Yes, please provide details:

The expertise required goes beyond simple formatting of figures, but to the underlying information contained to be able to extrapolate the information appropriately.

  - Please provide any other information that is pertinent to the proposed action.

  - What are the implications of not initiating the proposed action?  Include potential safety, reliability, environmental and financial impacts that may arise.

The standard hasn’t been revised since 2007 (being reaffirmed each 5-year cycle since), so without this funding that information would continue to not be updated for modern applications.

  - Is there research proposed to accomplish the proposed action?

| Yes |  |  | No |  |
| --- | --- | --- | --- | --- |
| If yes, complete Part B of this form. |  |  |  |  |

### Project Timing

| Proposed start date: | 06/01/2027 | Proposed date draft will be ready for letter ballot: | 06/01/2027 |
| --- | --- | --- | --- |
| TG/WG: (estimated number of volunteers needed) |  | Content Management: ($ amount "if needed" or volunteer) |  |

## PART B – Research Plan

### Background and Information

  - Proposed Research Title:

  - Proposed Project Scope:

  - Research Amount:

| $ |  |
| --- | --- |

  - What is the business need for the proposed research?

  - Is the proposed research edition-specific for a single standard or will it result in technology enhancement for multiple standards?

| Yes |  |  | No |  |
| --- | --- | --- | --- | --- |
| If multiple standards, please cite the standards effected: |  |  |  |  |  |  |

  - Research Timing:

|  | Research is necessary prior to scheduled revision. |  |  | Research can be done concurrent with revision. |
| --- | --- | --- | --- | --- |

  - How does the research support the proposed action identified in Part A?

  - Is a joint industry project (JIP) a possibility?

| Yes |  |  | No |  |
| --- | --- | --- | --- | --- |
| If Yes, with whom? |  |  |  |  |  |

  - Are there opportunities for leveraged research with other organizations?

| Yes |  |  | No |  |  |
| --- | --- | --- | --- | --- | --- |
| What organizations? |  |  |  |  |  |  |

  - What are the implications of not performing the proposed research?

### Dates and Funding:

| Estimated Completion Date | Prior Research Funding Requested |  | Anticipated Future Research Funding Needs |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | $ |  | Year 2: $ |  | Year 3: $ |  | Year 4: $ |  |

## PART C – Proposal Feedback/Approval Information				For API Use ONLY

| COPS comments to Proposer/WG: |  |
| --- | --- |
| Date approved by COPS: |  |
| Date entered into API Publications DB: |  |